KCG Weekly Dashboard Setup

First Three Decisions — 2 Hours

Decision 1: Workstream Data Sources

Where does each workstream's data currently live?

| Workstream | Data Location (fill in) |
| --- | --- |
| KCG Platform | Downloads/kovachconsultants-main/ (Jekyll repo) + home-fixed.html (working draft) + KCG logo files. No deployment config visible. |
| Lead Generation | Downloads — 9-module Client_Enrollment_Super_System PDF series + Client Agreement, Client Intake Questionnaire, Client Commitments PDFs. All loose files, no CRM connected. |
| PMP Exam Prep | No files found in Downloads. No study materials or notes present. Cowork has a PMP skill installed but no content to support it yet. Start here first. |
| Design System | Downloads — TailorBrands logo exports (7 variants), Campaign Style Guide Example PDF, Untitled design.xlsx, CANVA CRASH COURSE PDF. No consolidated style guide doc exists yet. |
| Accessibility Framework | Downloads — Disability_Termination_Timeline.xlsx (one file only). Cowork accessibility-code-review skill installed. No WCAG reference materials or framework docs present. |
| Business Ops | Downloads — kcg_weekly_dashboard.html (empty tracker), ProjectDashboard.jsx, Invoice-F2121XQC-0002.pdf, ClientStatements series (7 PDFs). No active tracking system in use. |

Examples:

GitHub (issues/PRs with labels)

Notion database

Spreadsheet / manual tracking

Decision 2: RAG Calculation Rules

Define when each status changes from GREEN → AMBER → RED

| Metric | GREEN | AMBER | RED |
| --- | --- | --- | --- |
| Schedule | On time or <5d slip | 6–14d slip; next action unclear | 15d+ slip or deadline missed |
| Budget (hours proxy) | Within 10% of estimated hours | 11–25% over estimated hours | 25%+ over estimated hours |
| Quality | 0 open defects / accessibility issues | 1–2 known issues; fix in progress | 3+ issues or client-facing defect present |
| Risk | No known blockers; dependencies clear | 1 dependency at risk; mitigation identified | Active blocker with no mitigation; escalation needed |
| Overall RAG | All 4 metrics GREEN | Any 1 metric AMBER; none RED | Any 1 metric RED, or 2+ metrics AMBER |

Notes:

If you don't track formal budgets (bootstrapped), consider using 'hours spent' as proxy

Quality: use bug count, accessibility issues, or customer-facing defects

Decision 3: Dashboard Layout

Sketch (or describe) your dashboard layout

Layout: Table/grid view (not cards)

The existing kcg_weekly_dashboard.html already uses a table with columns: ID, Name, Phase, RAG, Priority, Deadline, Days, Next Action. Keep this structure — it matches the data available and is scannable at a glance without requiring card-level detail.

Columns visible at a glance (7 total):

ID — short reference code (e.g., WS-01)

Name — workstream name

Phase — Initiating / Planning / Executing / Closed

RAG — color dot (Green / Amber / Red) based on Decision 2 rules

Priority — High / Medium / Low

Deadline — target date; Days column auto-calculates days remaining

Next Action — one-line plain-language task (e.g., “Add 3 workstreams to tracker”)

Summary row at top: Yes

KPI bar above the table showing: total workstreams, count by RAG status (🔴 Red, 🟡 Amber, 🟢 Green), and count by priority. The existing dashboard HTML already has this KPI bar built — it just needs workstream data to populate it.

Questions answered:

Card layout (shown in spec) or table/grid view? → Table/grid. Cards add overhead for solo operator; table is faster to scan.

How many columns visible at a glance? → 7 columns (ID, Name, Phase, RAG, Priority, Deadline/Days, Next Action).

Any summary row at the top showing overall health? → Yes. KPI bar already exists in the HTML; needs data populated to activate.

Next: Once you complete these three, we move to technical setup (GitHub + deployment structure).